Managing Request for Proposal and Contract Requirements
to Eliminate
Misapplication of Specifications and Standards

Prepared by:  Timothy J. Connors

TABLE OF CONTENTS

Page

1.	ROOT CAUSE	1

1.1	Cost Savings Provisioning Solution	1

1.2	Extent of Compliance to Cited Documents	1

1.3	Use of Specialty Experts	2

2.	PRESENT DoD ACQUISITION APPROACH	4

3.	CONTRACTOR SOLUTIONS THROUGH STANDARDIZATION	5

3.1	Use of Common Style Guides and Templates	5

3.2	Lessons Learned	5

4.	SUMMARY	6

EXHIBITS

A	specification and standards assessment report (Sample
format)	7

B	specification requirements review road map	8

C	typical life-cycle cost without acquisition STREAMLINING	9

D	typical life-cycle cost with acquisition streamlining	10

LIST OF TABLES

Page

Table 1.  System Safety Tasks	3

The most overlooked task during Request For Proposal (RFP) or contract negotiations involves the Systems Requirements Review (SRR).  The misapplication of specifications and standards, identified in such a review, are rarely reported in the proposal stage.  It is only after contract award when engineering specialty experts become part of the program team that specifications and standards receive close attention to specified requirements.  Even then, the culmination of missing references and contradiction in requirements become contractor-action items with little or no time to document.  This, if not identified early in the negotiation, can result in higher life-cycle cost.

# ROOT CAUSE

A root cause for misapplication of specifications and standards, reported by contractors, can be attributed to inadequate Department of Defense (DoD) cost-reduction instructions – allowing payment to contractors for streamlining specifications and standards during the proposal phase.  Instead, the contractor confronts no cost-savings incentives provisioned in the Statement of Work (SOW), very little tailoring or defining the extent of compliance to cited documents, and no early involvement by specialty experts in the proposal phase.  All of these factors are attributed to insufficient funds for the contractors to use in preparing a proposal that addresses mission objectives coupled with cost-avoidance recommendations.

## Cost Savings Provisioning Solution

The adoption of a Specification and Standards Assessment Report (Exhibit A) through issuance of a Data Item Description (DID) could eliminate one of the factors contributing to misapplication of specifications and standards.  A sample format is shown which is similar to DI-MISC-80344, but is used prior to contract award.  The present policy of providing DIDs only during contract award would need to be amended to allow prospective sellers payment for completing the Specification and Standards Assessment Report during the proposal phase.  For the first time, a procuring activity can assess the impact (technical, schedule, and cost) of certain military specifications and standards and evaluate the seller's recommended changes.

Once the Acquisition Streamlining becomes part of a proposal funding assessment of tailoring and tiering requirements for referenced documents in the SOW, development specification, and CDRL, the use of ECPs and Specification Change Notices (SCNs) to correct misapplication of specification and standards is reduced if not eliminated after contract award.  ECPs and SCNs can serve their original purpose as a record of changes needed after System Design Review, Preliminary Design Review and Critical Design Review.

## Extent of Compliance to Cited Documents

When documents cited in a SOW or development specification do not limit sub-tier references, it is difficult to assess the extent of compliance.  The extent to which these are requirements can be very confusing and interpreted differently by those who have to assure compliance to the contract.  Acquisition streamlining addresses this situation by limiting tiering in the applicable documents' sections of the SOW and development specification.  Once the tiering is limited in the proposal, the interpretation of lower-tier documents is virtually eliminated during initial, detailed, and production phases.

Case in point: Let's take a case where the development specification contained no tier limitation.  The proposal review did not question applicability of lower-tier documents.  The contract is awarded; an engineering kickoff begins with all required functions' allocated tasks to proceed with initial design.  The hybrid designer identifies in the development specification the following requirements:

“The design of the equipment shall conform to 3.1 of MIL-E-5400.”

“Hybrid devices in accordance with method 5009 of MIL-STD-883.”

“All hybrid devices shall be screened to MIL-STD-883, method 5008.”

“Microcircuits shall conform to the provisions of MIL-M-38510, Class B.”

The designer writes a preliminary hybrid specification with the same flow-down requirements, but, before the specification is signed-off, Quality Assurance and Manufacturing included MIL-STD-1772 as a requirement.  The argument is MIL-STD-1772 is a requirement in MIL-M-38510, Appendix G, and MIL-STD-883, paragraph 1.2.1.  It also flows out of MIL-E-5400, paragraph 3.1.36.  The cost of meeting MIL-STD-1772 was not quoted; and a task force of people are required to assess the impact.  Meetings are held to decide whether MIL-STD-1772 is a requirement; even though, it is not directly referenced in the development specification.  A decision is made to reference MIL-STD-1772 in the preliminary specification.  Quotes from hybrid vendors take exception to MIL-STD-1772, causing delays in purchasing prototype quantities.  An exception is prepared in the hybrid specification and submitted for procuring activity approval.  This example, along with other lower-tier compliance issues with documents referenced, results in schedule delay.  The issue of lower-tier documents is never resolved, and the production contract contains the same requirements with a shortened schedule than earlier planned to make up for delays in the development phase.  Hybrid vendors are asked to quote full compliance to MIL-M-38510, Appendix G, but a shortened schedule results in exceptions.

Compliance issues affecting applicability of lower-tier documents is demonstrated in the case-example with schedule delays costly to the contractor and the Department of Defense.  The primary purpose of acquisition streamlining is to use only the first-tier documents and tailor those that are known as cost drivers.  The life-cycle charts (Exhibit C and Exhibit D) are estimates of man-hours spent over different phases of acquisition involving the example of MIL-STD-1772.  It illustrates that acquisition streamlining can contribute to eliminating compliance issues and lower life-cycle cost relating to specifications and standards.

## Use of Specialty Experts

A road map (Exhibit B) presents process steps that assure a review of specifications and standards compliance concerns.  A typical effort involving a SOW, development specification, and a CDRL would take 60 man-hours to accomplish.  The selection of someone who is knowledgeable in the latest issues of specifications and standards and has past design assurance experiences in one or more programs is necessary to meet the schedule turnaround in response to a Request For Proposal (RFP).

A case-in-point:  A program X-XX was over-spending and schedules were stretching beyond the eighteen month FSD phase.  The DoD wanted to bring cost and schedules back in line and challenged the Prime contractor to take out or modify the requirements in their Subcontractor Data Requirements List (SDRL).  A proposal from the Prime contractor to all subcontractors to scrub many of the original SDRLs that were not essential for system operations and maintenance included System Safety.  The SOW was not changed, but the number of data submittals and travel expenses were reduced, allowing the System Safety engineer to use his resources in following the design without reporting monthly status in a formal submittal.  The System Safety engineer reduced man-hour effort by 40% from the Tasks identified in Table 1.  The same System Safety engineer, if given the opportunity to assess the requirements in the proposal phase, would have known that the work being asked for was more than he or she could handle in the time allotted, but because experts may not be asked to challenge the requirements or may not even be part of the proposal team, nothing was done.  Acquisition streamlining, as proposed, would have discovered the equitable adjustments consolidating the reporting system safety tasks making a more cost-effective approach.

Table 1.  System Safety Tasks

| MIL-STD-882 TASK | DESCRIPTION OF TASK | DATA ITEM | REPORTS | COST DRIVER TAKE OUT |
| --- | --- | --- | --- | --- |
| Task 100 | Program Development | None | None |  |
| Task 103 | Working Groups | None | None | Reduce number of System Safety Working Group meeting from quarterly to twice during FSD. |
| Task 107 | Progress Reports | Yes | 10 | Change data submittal from bi-monthly to twice per year. |
| Task 201 | Hazard List | Yes | 1 |  |
| Task 202 | Preliminary Hazard Analysis | Yes | 1 |  |
| Task 205 | Operating Hazard Analysis | Yes | 1 |  |
| Task 209 | Safety Assessment | Yes | 1 |  |
| Task 2 10 | Safety Compliance | Yes | 3 | Combine the Safety Compliance requirements into one Data Item. |

# PRESENT DoD ACQUISITION APPROACH

The new provision in MIL-HDBK-248B, dated 9 February 1989, implements the policy of DoD Directive 5000.43, “Acquisition Streamlining,” dated 15 January 1986 that provides DFARS 252.210-7005 and CDRL data used to avoid over-specification in the next phase of the contract.  This guidance handbook, along with supportive clauses and deliverable data, is based on the concept that by applying pertinent contract requirements and allowing alternative solutions through tailoring of military specifications and standards, the Department of Defense can reduce the system acquisition time and life cycle cost without degrading system effectiveness.  The new provision is DoD's acceptance of contractor-initiated streamlining proposals that are not cost-effective in design, development, or production.

Taking out effort that is not cost-effective in the next phase of the contract and rewarding the contractor the same way as for a Value Engineering Change Proposal (VECP) are steps in the right direction.  Another area touched upon in MIL-HDBK-248B, but one which does not include a means of evaluating and documenting prior to contract award, is a Specification and Standards Assessment report.  Such a report, used during proposal phase, would assess tailoring, tiering, and applicability of document requirements.  Misapplication of specifications and standards is difficult to measure in life-cycle cost, and, without some means for assessing its impact, neither the Department of Defense nor the contractor is motivated to take out what is not contributing to mission objectives.  DoD 4120.3-M “Defense Standardization and Specification Program Policies, Procedures and Instructions” concludes the same in Chapter VII, Section 1, Paragraph 7-100 . . . . . . . . . “overly-conservative application of military specifications and standards, coupled with a resistance to change inherent in the DoD acquisition system, have resulted in unnecessary costs which can be avoided if the attitude toward selective application and tailoring can be improved.”  The present DoD acquisition directive has recognized the root-cause, but the solution to the problem must be stated in provisions of the Request for Proposal (RFP) by requiring contractor alternatives to managing specifications and standards.

Assuming that tiering has been accomplished in the SOW and development specification, a database of applicable documents can be collected by an experienced engineer familiar with defense acquisition policies, procedures and instructions.  The database should include the following: applicable documents, tier-relationship with linkage to parent-document and revision level, and notes explaining extent of applicability to a specific contract.  An approved database, under revision control, is a quick reference to management tasks and performance design requirements.  The engineer, assigned to write a subcontract SOW and development specification, can use this database for the purpose of communicating flow-down contractual requirements.  The alternative to doing this database is having an engineer interpret the contract or rely on team members to write portions of the SOW and specification.  The latter approach ends up with no team ownership of the subcontract SOW and specification, which can result in an item purchased that does not meet the physical or functional configuration or both intended by the writer.  The former approach can also end up with an undesirable result if “lessons learned” from previous subjects is not communicated through new or revised standards.

# CONTRACTOR SOLUTIONS THROUGH STANDARDIZATION

Case in point:  The recent down-sizing in the industry has allowed senior engineers to retire early in large numbers without thought to their expertise or plans on how to tap their knowledge through writing of standards.  A meeting of staff managers questioned how to communicate best practices to the new generation of specification writers preventing inappropriate use or lack thereof of specifications and standards.  The recent non conforming hardware delivered from subcontracted suppliers could be traced to poorly written SOW and performance specification.  After brainstorming to determine root-cause, it was evident that lack of training contributed to the problem.  It was found that sufficient documentation was available to prepare a SOW and specification.  However, very few people knew where to find it.  The solution was to collect the documentation and review its content for any new standard wording, and communicate the need to read its content before writing a SOW and Specification.  The content selected was in the form of style guides and templates which allowed variations but gave the writer instructions on the type of information required in each section.

## Use of Common Style Guides and Templates

The concept of shared resources between departments for maximizing engineering tasks was another benefit of a common style guide.  This concept, before there was the need to down-size, had little acceptance in the industry.  Sometimes bad news turns good news when a company is committed to solving problems and surviving short-term setbacks.  In most cases, changing does not mean doing away with standards and procedures, but challenging each change and effecting an output based on known inputs at the time of decision to perform a task.  The standard inputs, in this case example, was the need for experienced writers and a common guide to creating a SOW and specification.  Achieving the same output, with fewer people, required a different approach but one that made sense.

## Lessons Learned

What the industry is seeing today is very similar past industry experiences when increased competition and fewer dollars required doing business right the first time (i.e., don't fix problems late in the design or during manufacture when it could have been prevented or reduced by taking time early in design or before manufacture).

For example, in the late 1970s, the commercial computer industry found it cost-effective to perform independent screening and testing on microcircuits at incoming inspection aimed at catching latent failures during system test and field warranty.  Many companies who resisted performing the added screening and testing did not make it into the 1980s when competition and lower profits hit the computer industry.  It only took a few successes by the commercial computer companies before the microcircuit manufacturers began advertising common screening standards in hopes of gaining back confidence from the industry.

The next transition was that the military manufacturers of microcircuits were found not testing to contractor's specification.  At first, this was a blow to those who were found guilty, but the outcome was standardization of test tapes used for each generic type of microcircuit.  Now contractors could not specify a generic microcircuit and dictate special test limits.  The savings by the military manufacturers in creating standard tapes provided needed cash to improve microcircuit designs and expand their Independent Research and Development (IR&D).

The Department of Defense in the '80s was looking for ways to reduce the number of part drawings created by subcontractors to meet military designs.  The answer was the creation of a standard procedure allowing contractors and manufacturers of military parts to agree on a common military drawing and have the Defense Electronic Supply Center (DESC), as the agent of the DoD, issue a one-part one-drawing number used by the all the contractors.  Similar procedures are now in place for creating hybrids, semiconductors, resistors, and capacitors.

# SUMMARY

The one common denominator to all of these case-examples is standardization.  The misapplication of specifications and standards in SOWs and development specifications can easily be eliminated as a cost-driver through better management of System Requirements Reviews.  The success of this review will depend on the willingness of the DoD to provide cost-incentives, time, and an attitude toward flexibility in demonstrating control of mission requirements.  There will always be specifications and standards used to perform a task.  However, the applicability and method of reporting will change in the future requiring the DoD and the contractors to establish a standard approach.

These analogies show the endless possibilities that can be achieved if a few companies take the initiative and demonstrate cost-effective measures using selective tailoring of existing specifications and standards.

Exhibit A
specification and standards assessment report (Sample format)

Exhibit B
specification requirements review road map

Exhibit C
typical life-cycle cost without acquisition STREAMLINING

| Proposal | – | No specifications and standards requirements review done |
| --- | --- | --- |
| Contract | – | Requirement in specification specifies hybrids in accordance with MIL-M-38510B, Class B |
| Initial Design | – | Team Questions applicability of MIL-STD-1772 |
|  | – | Team meetings addresses compliance |
|  | – | Decision made to use MIL-STD-1772 in subcontract specifications |
| Detail Design | – | Quote received from hybrid suppliers with exceptions to MIL-STD-1772 |
|  | – | Revision made to hybrid specifications accepting changes |
|  | – | Resulting changes causes delay in schedule |
| Production | – | New contract shortens schedule to make up delays and requires full compliance to MIL-M-38510, Appendix G |
|  | – | Vendors cannot deliver compliant hybrids |
|  | – | Deviation written requiring approval to depart from MIL-STD-1772 |

Exhibit D
typical life-cycle cost with acquisition streamlining

| Proposal | – | Specifications and standards requirements review done |
| --- | --- | --- |
| Contract | – | Established requirement for hybrids in accordance with MIL-M-38510B, Appendix G |
|  | – | Cost/benefit assessment reported |
|  | – | Decision not to require MIL-STD-1772 until production |
|  | – | Concurrence received from procuring activity |
| Initial Design | – | Specification changed with MIL-M-38510 tailoring excludes MIL-STD-1772 requirement |
| Detail Design | – | Flowdown of MIL-M-38510, Appendix G, tailoring incorporated in subcontract specifications |
| Production | – | New contract with compliance to MIL-STD-1772 as a requirement |
|  | – | Subcontract specifications updated with compliant vendors |